## 🎯 PERSON 1: Authentication & User Management

### Tasks:

- Setup Project Structure (Day 1)

  - Tạo Spring Boot project với dependencies

  - Configure PostgreSQL connection

  - Setup JWT dependencies

- User Entity & Repository (Day 2)

  - Create User entity với JPA annotations

  - UserRepository với custom queries

  - Password encoding với BCrypt

- Authentication APIs (Day 3)

  - POST /api/auth/register

  - POST /api/auth/login

  - JWT token generation & validation

- Security Configuration (Day 4)

  - JWT filter implementation

  - Security config cho protected endpoints

  - User session management

Estimated: 4 days

## 🎯 PERSON 2: Bookmark CRUD & Core APIs

### Tasks:

- Bookmark Entity (Day 1)

  - Create Bookmark entity

  - BookmarkRepository với pagination

  - Relationship mapping với User & Collection

- Basic CRUD APIs (Day 2-3)

  - POST /api/bookmarks (create)

  - GET /api/bookmarks (list with pagination)

  - GET /api/bookmarks/{id} (detail)

  - PUT /api/bookmarks/{id} (update)

  - DELETE /api/bookmarks/{id} (delete)

- Bookmark Service Layer (Day 4)

  - Business logic validation

  - Exception handling

  - DTO mapping

Estimated: 4 days

## 🎯 PERSON 3: Collection Management

### Tasks:

- Collection Entity (Day 1)

  - Create Collection entity

  - CollectionRepository

  - User-Collection relationship

- Collection CRUD APIs (Day 2-3)

  - POST /api/collections (create)

  - GET /api/collections (list by user)

  - GET /api/collections/{id} (detail)

  - PUT /api/collections/{id} (update)

  - DELETE /api/collections/{id} (delete)

- Collection-Bookmark Integration (Day 4)

  - GET /api/collections/{id}/bookmarks

  - POST /api/collections/{id}/bookmarks

  - Remove bookmark from collection

Estimated: 4 days

## 🎯 PERSON 4: Link Checker Service

### Tasks:

- Link Validation Service (Day 1-2)

  - HTTP client configuration

  - Link status checking logic

  - Handle timeouts & errors

- Link Checker APIs (Day 3)

  - POST /api/bookmarks/{id}/check-link

  - GET /api/bookmarks/dead-links

  - Batch check multiple links

- Scheduled Jobs (Day 4)

  - @Scheduled annotation setup

  - Auto check all links daily

  - Update bookmark status in DB

Estimated: 4 days

## 🎯 PERSON 5: Import/Export Functionality

### Tasks:

- JSON Models (Day 1)

  - BookmarkExportData, BookmarkImportData

  - BookmarkExportItem, ImportResult DTOs

  - JSON serialization config

- Export APIs (Day 2)

  - GET /api/bookmarks/export

  - Export by collection/tags

  - File download response

- Import APIs (Day 3)

  - POST /api/bookmarks/import

  - File upload handling

  - JSON parsing & validation

- Import/Export Logs (Day 4)

  - Audit trail implementation

  - Error handling & reporting

  - Import summary statistics

Estimated: 4 days

## 🎯 PERSON 6: Search, Tags & Integration

### Tasks:

- Tag System (Day 1)

  - Tag entity & repository

  - BookmarkTag junction table

  - Tag CRUD operations

- Search & Filter APIs (Day 2-3)

  - GET /api/bookmarks/search?q=keyword

  - Filter by collection, tags, favorite

  - Advanced search with multiple criteria

- Integration & Testing (Day 4)

  - API integration testing

  - Cross-feature testing

  - Performance optimization

Estimated: 4 days

## 📋 SHARED RESPONSIBILITIES

### Database Setup (Day 1 - All):

- Run PostgreSQL với Docker

- Create database schema

- Insert seed data for testing

### Documentation (Day 8 - All):

- API documentation với Swagger

- README với setup instructions

- Demo preparation